PropWeb

Project Handover Brief for Pranav

Pitch Deck  ·  PRD  ·  Wireframes  ·  Costing  ·  Demo Web App

Prepared by: Yogesh (CTO + CPO)

July 2026  ·  Internal & Confidential

# 1. Why You're Getting This Document

Pranav — you own the packaging of PropWeb for our internal pitch to the two co-founder CEOs. Everything you need to understand the project is in this brief. Your four deliverables:

- A pitch deck covering two angles: the product story and the technology story (one deck, two clear sections).

- Wireframes for the core screens (guided by Section 6).

- A costing summary slide-set built from the numbers in Section 7.

- A light, fast, demo-able web app — a clickable front-end demo of PropWeb, fresh design inspired by Bayut's UI quality. No infrastructure, no database, no backend. Local JSON data only. Spec in Section 8.

The one-line pitch you are packaging PropWeb is India's trust-first, AI-powered rental platform: verified owners meet verified tenants directly — no brokers, no fake listings, no spam calls — with Bayut-grade product quality on a NoBroker-style direct model.

# 2. Project Context (Read This First)

## 2.1 What we are building and why

Renting in India is broken on both sides. Tenants face fake listings, duplicate chaos (one flat listed by 10 brokers at different prices), spam call storms (one enquiry triggers 20–50 broker calls), and dead listings. Owners face non-genuine tenants, privacy leaks of their phone number and address, and heavy coordination load for every visit.

Existing portals are lead-selling machines — they profit from the chaos. NoBroker proved Indians will pay to skip brokers (₹803 crore revenue in FY24, 30M+ users, unicorn status), but it still loses money (₹411 crore loss in FY24) and its trust layer is weak: broker infiltration and fake listings remain its #1 complaint.

PropWeb's wedge: verification-first. Verified Owner Badge (Aadhaar/PAN + ownership proof), Verified Tenant Badge (employment + income KYC), a Rental Trust Score on every listing, pay-to-connect to kill casual/fake enquiries, and an AI matchmaking engine that scores listings against a tenant's real needs — like matrimony for rentals.

## 2.2 The two reference companies (know these names)

- Bayut (Dubai): our product-quality benchmark. UAE's top property portal. Famous for TruCheck (physically verified listings with geotagged photos), TruEstimate (AI price valuation), TruBroker (agent trust scores), BayutGPT (conversational search), and clean map-based search. We borrow their trust-feature philosophy and UI quality — not their broker-based business model.

- NoBroker (India): our business-model reference and main competitor. Direct owner-to-tenant (C2C), freemium contact-unlock plans (₹1,499–₹10,999), rent agreements, services marketplace. We copy the C2C model but fix what they got wrong: weak verification, spam complaints, and burn-heavy expansion.

## 2.3 Business model in one breath

Today: pay-to-connect fees (browsing free, contact unlock paid), premium listings, verified-badge subscriptions. Tomorrow: an affiliate services marketplace (packers & movers, cleaning, furniture rental, interiors, property management) — every move-in opens high-margin services revenue. We earn when a genuine connection happens, not by reselling the same lead to ten people.

## 2.4 Launch plan

One city first — Bengaluru (highest rental velocity, highest brokerage pain, most digitally-ready renters). Rentals only. Target roughly 200 owner listings per launch locality before scaling marketing. Multi-city and resale come later.

# 3. Product Requirements (PRD) — v1

## 3.1 Scope for MVP

Rentals only. Two user types: Owner and Tenant. One city. Web app first (responsive, mobile-priority) — no native apps in v1.

## 3.2 User stories — Tenant

- As a tenant, I can search rentals by locality, budget, BHK, furnishing, and tenant type (family/bachelor) on a list + map view.

- As a tenant, I can see a Trust Score and verification badges on every listing before contacting.

- As a tenant, I can see a Match Score (%) telling me how well a listing fits my stated needs.

- As a tenant, I browse free and pay a small fee to unlock a verified owner's contact (pay-to-connect).

- As a tenant, I can complete KYC (Aadhaar/PAN + employment) to earn a Verified Tenant badge that owners see.

## 3.3 User stories — Owner

- As an owner, I can list my property in under 10 minutes with photos, rent, deposit, and preferences.

- As an owner, I can verify my identity (Aadhaar/PAN) and ownership (property tax receipt / electricity bill / sale deed upload) to earn a Verified Owner badge.

- As an owner, my phone number is never public — tenants reach me only after paying to connect, and calls are masked.

- As an owner, I can see the Verified Tenant badge and profile summary of anyone who contacts me.

## 3.4 Core features and priority

| Feature | What it does (plain language) | Priority |
| --- | --- | --- |
| Search & map discovery | Locality search, filters, list + map view of rentals | P0 — launch |
| Listing creation | Owner posts property with photos, rent, preferences, geotag | P0 — launch |
| Trust badges | Verified Owner / Verified Tenant marks after KYC checks | P0 — launch |
| Rental Trust Score | 0–100 score: verification level + response rate + listing freshness + reviews | P0 — launch |
| Pay-to-connect | Contact details unlock for a small fee; kills fake/casual enquiries | P0 — launch |
| Contact masking | Virtual numbers so real phone numbers stay private | P0 — launch |
| AI Match Score | Rule-based v1: budget fit + location + family/bachelor + furnishing + move-in date | P1 — fast follow |
| Digital rent agreement | e-stamped, Aadhaar eSigned agreement flow | P1 — fast follow |
| Fraud/broker detection | Behavior patterns, duplicate-photo detection, phone blacklists | P1 — fast follow |
| Services marketplace | Movers, cleaning, furniture, interiors partners | P2 — later |

## 3.5 What is explicitly OUT of v1

- Resale/buy flows, native mobile apps, ML-based matchmaking (rule-based only), multi-city, in-app rent payments, tenant background criminal checks (Phase 2).

## 3.6 Success metrics (MVP)

- 200+ live verified owner listings per launch locality.

- Free-to-paid connect conversion above 8% of active tenant searchers.

- Contact-to-visit rate above 40% (proves connects are genuine, not spam).

- Verified-listing share above 70% of live inventory.

# 4. Pitch Deck — Slide-by-Slide Outline

One deck, two acts, for the CEO co-founders. Act 1 sells the product; Act 2 proves we know exactly what to build and what it costs. Target 16–18 slides. Keep the existing PropWeb deck's tone; upgrade the depth with the material below.

## Act 1 — The Product Angle (slides 1–9)

- Title: PropWeb — rentals, reimagined around trust. Tagline + one-line pitch.

- The problem: both sides broken (use the tenant/owner pain table from Section 2.1).

- Why now: NoBroker proved willingness-to-pay but left the trust gap open; their #1 complaint is fake listings and broker infiltration. Quote their FY24 numbers (₹803 Cr revenue, ₹411 Cr loss).

- The solution: 6 pillars — Verified Owner, Verified Tenant, Pay-to-Connect, AI Matchmaking, Trust Score, intelligence-not-leads.

- How it works: Verify → Match → Connect → Transact (4-step visual).

- Live demo handoff slide: 'Let us show you' — this is where the demo web app comes in.

- Business model: connect fees today, services marketplace tomorrow (larger than listings).

- Market: India proptech ~USD 1.3–1.7B (2025) growing 12–19% CAGR; rental market ~USD 20B; Bengaluru launch wedge.

- Moat: trust infrastructure is hard to retrofit — incumbents sell leads, we sell verified connections.

## Act 2 — The Technology Angle (slides 10–16)

- Architecture in one slide: modular monolith, web-first, the plain-language 'one well-organised building' framing.

- The stack (with why): Next.js + Node/TypeScript + PostgreSQL/PostGIS + Typesense (self-hosted) + Ola Maps/MapmyIndia + AWS Mumbai + Razorpay + Exotel. One line each on the cost trap avoided (Algolia $550/mo, Google Maps post-2027 pricing).

- The trust pipeline (our crown jewel): KYC flow diagram — Aadhaar offline XML/DigiLocker + PAN API (₹1–3/check) + ownership-proof review → badge issuance. Note the legal constraint: private startups cannot call Aadhaar eKYC directly.

- Build phases: Phase 0 setup (weeks 0–4) → Phase 1 MVP one city (months 1–4) → Phase 2 depth (months 4–9) → Phase 3 services + multi-city (months 9–15).

- Team plan: founding engineer → backend → frontend → QA/ops; designer + DevOps fractional. 12-month payroll ₹55–65 lakh.

- The budget: three scenarios (Section 7 table). Lean ₹68L / Base ₹1.14 Cr / Comfortable ₹1.78 Cr for months 0–12.

- The ask & close: decision needed, next 90 days plan, and what success looks like at month 12.

# 5. Technology Summary (So You Can Explain It)

You don't need to be an engineer to present this. Here is each choice in one plain sentence:

| Layer | Choice | Why (one line for the room) |
| --- | --- | --- |
| Frontend | Next.js (React) | Fast pages + free Google traffic from thousands of locality pages (SEO) |
| Backend | Node.js + TypeScript | One language across the whole product = small team moves fast |
| Database | PostgreSQL + PostGIS | The boring, reliable choice; PostGIS makes 'flats within 3 km' queries fast |
| Search | Typesense (self-hosted) | ~80% of Algolia's power at ~20% of the cost (≈$69/mo vs $525/mo) |
| Maps | Ola Maps / MapmyIndia | Free tier + best Indian locality data; Google kept as fallback |
| Cloud | AWS Mumbai | KYC data stays in India (DPDP compliance) + credibility with KYC partners |
| Payments | Razorpay | UPI at 0% fees by RBI mandate; zero annual maintenance cost |
| Call masking | Exotel | Virtual numbers keep owner phones private — same vendor Ola/Swiggy use |
| KYC APIs | Surepass/IDfy class vendors | PAN ≈₹1–3/check; Aadhaar via offline XML/DigiLocker (the legal route) |
| Agreements | Leegality/Digio | Aadhaar eSign ₹10–40/signature + state-wise e-stamping |

The one legal point you must not get wrong on stage Private companies cannot directly call Aadhaar eKYC APIs (Supreme Court, Puttaswamy 2018). PropWeb verifies identity through the legal routes: Aadhaar offline XML, DigiLocker, or a licensed KYC partner. If a CEO asks 'is this Aadhaar thing legal?' — this is the answer.

# 6. Wireframes — Screens You Must Drive

Design fresh, inspired by Bayut's clarity (generous whitespace, card-based listings, prominent trust marks, map-right layout on desktop). Do NOT clone Bayut pixel-for-pixel — capture the quality level. Mobile-first: design every screen at 390px width first, then desktop.

## Screen list (11 screens)

| # | Screen | Must include |
| --- | --- | --- |
| 1 | Home / search entry | City selector, locality search bar, BHK/budget quick filters, trust-promise strip |
| 2 | Search results (list + map) | Listing cards with photo, rent, Trust Score ring, Verified badge, Match % |
| 3 | Listing detail | Gallery, rent/deposit, amenities, Trust Score breakdown, owner card (masked), Connect CTA |
| 4 | Pay-to-connect modal | Price, what you get, payment options, post-payment reveal state |
| 5 | Tenant onboarding | OTP login → preferences (budget, locality, family/bachelor, move-in date) |
| 6 | Tenant KYC flow | Aadhaar/PAN step, employment step, badge earned state |
| 7 | Owner listing flow | 4-step wizard: details → photos → preferences → review & publish |
| 8 | Owner KYC flow | Identity + ownership-proof upload, 'verification pending' and 'badge earned' states |
| 9 | Owner dashboard | Listing status, views, connects received, tenant badge previews |
| 10 | Trust Score explainer | How the score is built (verification, response rate, freshness, reviews) |
| 11 | Match Score view | Why this listing matched: budget ✓ locality ✓ furnishing ✓ etc. |

## Design principles

- Trust marks are the hero: badges and Trust Score visible on every listing card, never buried.

- Bayut-inspired: clean cards, quality photography emphasis, map-and-list split view, calm color palette.

- NoBroker-differentiated: where NoBroker feels cluttered and upsell-heavy, PropWeb feels calm and verified.

- Every trust claim is tappable — tap a badge, see exactly what was verified and when.

# 7. Costing Pack (For the Budget Slides)

## 7.1 Build budget — months 0–12, three scenarios

| Cost line | Lean | Base | Comfortable |
| --- | --- | --- | --- |
| Engineering payroll (team) | ₹40 lakh | ₹60 lakh | ₹90 lakh |
| CTO+CPO cash (reduced) | ₹12 lakh | ₹24 lakh | ₹36 lakh |
| Cloud & infrastructure | ₹3 lakh | ₹6 lakh | ₹12 lakh |
| Third-party APIs (KYC, maps, WhatsApp, masking, eSign, payment fees) | ₹3 lakh | ₹6 lakh | ₹12 lakh |
| Tools & licenses | ₹1.5 lakh | ₹3 lakh | ₹5 lakh |
| Contingency (~15%) | ₹9 lakh | ₹15 lakh | ₹23 lakh |
| TOTAL (0–12 months) | ≈₹68 lakh | ≈₹1.14 crore | ≈₹1.78 crore |

## 7.2 Hiring sequence and monthly payroll

- Months 1–3: founding full-stack engineer (₹2L/mo) + contract designer (₹75k/mo) ≈ ₹2.75 lakh/mo.

- Months 4–6: + backend engineer (₹1.6L/mo) + frontend engineer (₹1L/mo) ≈ ₹5.35 lakh/mo.

- Months 7–12: + QA/ops (₹70k/mo) + fractional DevOps (₹60k/mo) ≈ ₹6.65 lakh/mo.

## 7.3 Unit-economics placeholders (use on the model slide)

- Cost per verified listing: ≈₹30–80 (PAN check + Aadhaar offline + light manual ownership review).

- Cost per paid connect: ≈₹5–20 (payment fees + masked-call minutes + messages) — must stay well under the connect price.

- Reference pricing out there today: NoBroker tenant plans ₹1,499–₹5,999; owner plans ₹3,399–₹10,999. PropWeb's connect fee will undercut plans with per-unlock micro-pricing (final pricing TBD with CEOs).

# 8. Demo Web App — Build Spec (Read Carefully)

What this is and is not IS: a clickable, believable front-end demo of PropWeb for a live walkthrough in the pitch meeting. Looks real, feels fast, tells the trust story. IS NOT: a product. No infrastructure. No AWS. No RDS. No database. No backend server. No auth. No payments. All data ships as local JSON files inside the project.

## 8.1 Scope

- Rentals only. Bengaluru localities (Koramangala, HSR Layout, Indiranagar, Whitefield, JP Nagar).

- Three journeys only: (1) tenant search → results → listing detail; (2) owner listing creation (mock, 4-step wizard, ends in 'published' state); (3) trust badges + Trust Score visible throughout, with tappable explainers.

- Pay-to-connect shown as a modal with a mocked success state (no real payment).

## 8.2 Technical constraints

- Stack: Next.js (static export) or Vite + React. Tailwind CSS. Nothing else heavy.

- Data: /data/listings.json (25–30 realistic listings), /data/owners.json, /data/tenants.json. Realistic Bengaluru rents (₹18k–₹85k), real locality names, varied Trust Scores (35–98) so the score visibly matters.

- Photos: royalty-free interior images (Unsplash/Pexels), stored locally in the repo.

- Map: static map images or a free client-side map (Leaflet + OpenStreetMap tiles) — no paid map keys.

- Runs with one command (npm run dev) and deploys as static files (Vercel/Netlify free tier) so the CEOs can click it from a link.

- Match Score: compute client-side with the simple rule formula — budget fit 40% + locality match 25% + family/bachelor fit 15% + furnishing 10% + move-in date 10%. Hardcode one demo tenant profile so scores render instantly.

## 8.3 Demo script (what we'll click in the meeting)

- Open home → pick Koramangala, 2BHK, ₹35k budget → results show Match % and Trust Scores.

- Open a 95-Trust-Score listing → tap the badge → show exactly what was verified.

- Hit Connect → pay-to-connect modal → mock success → masked number reveal state.

- Switch to owner view → create a listing in the 4-step wizard → land on 'pending verification' → flip to 'Verified Owner' state.

- Close on the Trust Score explainer — 'this is the moat.'

## 8.4 Timeline & checkpoints

| Day | Checkpoint with Yogesh |
| --- | --- |
| Day 2 | Deck skeleton + wireframe sketches for screens 1–3 (review call) |
| Day 4 | All wireframes done; demo app scaffold running with JSON data loading |
| Day 7 | Demo app journeys 1–2 clickable; deck 80% drafted |
| Day 9 | Full dry run: deck + live demo + costing slides |
| Day 10 | Final polish; deploy demo link; lock the deck |

## 8.5 Definition of done

- Deck: 16–18 slides, both acts, presenter notes on every slide.

- Demo: all three journeys clickable on a phone and a laptop, loads in under 2 seconds, zero backend, deployed to a shareable link.

- Costing: the Section 7 tables reproduced as 2 clean slides.

- You can explain every slide and every screen without Yogesh in the room.